| Bil | Tajuk: Sistem/Aktiviti | Laporan/Updates |
| --- | --- | --- |
|  | Sistem Maklumat Pelajar, Web pelajar dan Sub portal Pensyarah di Portal SPACE (Sub portal PSM), Penilaian Pensyarah, Permohonan PSM Online www.utmspace.utm.my/smp www.utmspace.utm.my/intake www.utmspace.utm.my/pensyarah www.utmspace.utm.my/adminsmp Sistem I-Walk PIC:Sayani & Zubair Ass:Aqip O: BPSM U: pelajar & staf | Terdapat 14 upgrade/isu dicatit olih pihak BPSM. Lihat lampiran 1/110416. Summary: Sistem Intake, Pendaftaran matapelajaran, Slip keputusan, Status graduan, 24/03/16 – dpt solution dari pihak konsultan. 11/03/16 – masih buat testing 2/5/16 – zubair test isu U* B* |
|  | TEAMSWeb Development – Target Date: 30 Jun 2016 JAD – Digitalspace & BTMK UTMspace - 125 modul & aktiviti PIC:Sayani & Zubair Ass:Izwan(server), Aqip | - Pihak konsultan akan update dgn berpandukan ‘laporan pengujian Teamsweb’. - BTMK akan upadate on Modul Laporan 11/04/6 – masih uji phasa Modul Laporan. 2/5/16 – putuskan siste PUPW ‘run parallel ’ dgn sistem CICT |
|  | Sistem ETeams Taget date: oct 2016 PIC:Azliana As:Hanin O: BPEX - Azreena U: staf & Pelajar BPEX | Terdapat 10 Modul Permohonan, Penawaran, Graduan, Penyelenggaran, Laporan, Surat, Kewangan Pelajar, Akademik, 11/04/16 – First 7 modul siap dan digunapakai. Modul 8, Akademik, phasa design system. New modul 9 & 10: Kewangan & Pengurusan Rakan Pintar – phasa design sistem |
|  | Sistem Tuntutan Syarahan Pensyarah ,IClaims (Pakej 1, 2 & 3) PIC: Sayani As: Aqip O: BPPSM U: BPPSM & BKW | Sistem claim pakej 1,2 & 3 digunapakai. Modul claim PSM – phasa design (tangguh development) |
|  | Sistem Permohonan PUPW Start development: 12/12/2015 PIC: Arif, Pn Raja Ass: Rahiman Online payment: Izwan & sayani O: PUPW | 11/04/16 Modul Permohonan – Modul Pemilihan – Modul Tawaran Modul Bayaran Online 3/5/16 – plan run parallel with CICT on Modul Peperiksaan, kewangan & Keputusan We list all proses yg terdapat dlm TEAMS. |
| 6. | Preventive Maintenance JB - Backup sistem (data & apps) - Audio & Video Equipmt - Email, CCTV, Access Door Pic : Azuan Ass: Rosly & Hafiz O/U : BTMK | 17/9/12 – Lampiran ‘UTMSPACE PREVENTIVE MAINTENANCE CHECKLIST 190812’ |
| 7. | Perhimpunan Bulanan – Video Conf ke KL Pic: : Azuan & Arif As : Rosly, Hafiz & Rahiman . O : BTMK U : Semua Staf | Target launch: perhimpunan bulan April 2016 2/5/16 – POC pd bulan 5 |
| 8. | Pusat Data (data center) Mirror side @ CICT UTM JB Target date: Oct 2016 Le : Izwan As : Azuan, Ariffudin & Rahiman O/U : BTMK | Feb 2016 – feasible study & gathering info fr vendors 11/04/16 – in design stage 10/6/16- presnttn by vendor on week 3 Jun |
| 9. | Sisetm Elearn Pic : Izwan Ass : Sayani O : BPSM U : Pelajar & Pensyarah | Launch Moodle version 2.9 for sem 1 1516. 25/6/16 - Plan: Space education partners, using ELearn hosting by BTMK. Chargers incur. |
| 10. | Portal UTMSPACE Pic: Hanin Ass: Ana U: BPB (Rahiza) | 1/4/16- launch Portal V2, English version only Phase 2 – Dwi Bahasa, sedg alih bahasa 1/5/16 – launch BM pd 30 Jun, isu overlap & responsive |
| 11. | Portal Seminar Le: Hanin As: Ana U:BPPP (Azidah) O:BPPP |  |

| Bil | Tajuk: Sistem/Aktiviti | Laporan/Updates |
| --- | --- | --- |
| 12. | Konvo UTMSPACE Date: 25 april 2016 Pic: Izwan Ass:Azuan | , 21/03/16 – Binc dgn pihak CICT utk banduan sistem. 11/04/16 – Binc dgn pihak CICT – gerak kerja konvo 12/04 – Website konvo telah dibangunkan. Mengenai perkara-perkara penting/ informasi berkenaan konvo. Url: http://www.utmspace.edu.my/konvo 2/5/16 - selesai |
| our | Sistem BPPP Development – (Short Courses system) Pic: Hanin Ass:Ana O: BPPP | 4/04/16 – firsth meetg with BPPP ~ user requirement 11/04/16 – Terima proposal dari BPPP(Cik Azidah) |
| 14. | Portal PPD (Penyelenggaran) Pic:Rahiman As: Arif O: UPPK U: UPPK & PK | 2/4/16 – Pautan semakan permohonan and bayaran online. |
| 15. | Preventive Maintenance KL CCTV, Access Door, VC, PC Lab Pic : Arif & Rahian Ass: Faizal O/U : BTMK KL | March 2016 – 4 makmal computer April 2016 – Planning to move Penang PCs lab to KL |
| 16 | Notify System Izwan | 30/3/16 – mooted 2/4/16 - preliminary study and sourcing 8/6/16 – Used Whatsapp to notify . |
| 17 | Penang Center – Relocation 2/5/16 | Move Pcs to Space KL Relocate ICT peripheral aroub Penang Center; CCTV, Internet hware |
| 18 | CRM – Helpdesk System PIC: Sayani | Monthly produce report |
| 19. | BTMK KL – systems - Sewa ruang - Library - Residence |  |